Meridian Retail Solutions (MRS)

Business Requirements Document (BRD)

Enterprise Decision Intelligence Platform (EDIP)

Prepared By

Yashwant Manhas

Role

Data Analyst

Version

1.0

Date

07-07-2026

Document Status

Draft

Confidentiality

Internal Use Only

Document Control

| Field | Details |
| --- | --- |
| Document Name | Business Requirements Document |
| Project Name | Enterprise Decision Intelligence Platform (EDIP) |
| Client | Meridian Retail Solutions |
| Prepared By | Yashwant Manhas |
| Version | 1.0 |
| Status | Draft |
| Date | 07-07-2026 |

Revision History

Version – 1,0

Date - 07-07-2026

Author – Yashwant Manhas

Description – Initial Draft

Contents

No table of contents entries found.

# 1.Executive Summary

Meridian Retail Solutions (MRS) is a leading omnichannel retail organization operating across India, UAE, and Singapore. The company manages millions of customer transactions annually across multiple business functions, including Sales, Finance, Marketing, Inventory, Procurement, Operations, and Customer Support.

Business information is currently distributed across multiple operational systems, resulting in fragmented reporting, manual data consolidation, and delayed executive decision-making. Leadership teams spend significant effort collecting and validating information from various sources before producing business reports.

The Enterprise Decision Intelligence Platform (EDIP) is proposed to centralize enterprise data, automate reporting processes, improve data quality, and provide interactive dashboards that enable faster, data-driven business decisions. The platform will integrate operational data from multiple business domains, support statistical analysis, and deliver AI-assisted executive summaries to improve organizational visibility and performance.

2.Business Background

Meridian Retail Solutions (MRS) is a large omnichannel retail organization operating across India, UAE, and Singapore. The company offers a diverse range of products, including consumer electronics, fashion, home appliances, and grocery items, through both physical stores and online sales channels.

As the organization has expanded, business data has become distributed across multiple operational systems supporting sales, finance, inventory, customer support, procurement, and marketing. Although each department maintains its own operational reports, there is no centralized platform that provides a unified view of business performance.

The absence of integrated reporting makes it difficult for executives to monitor key performance indicators (KPIs), identify operational issues, evaluate customer behavior, and make timely strategic decisions. To address these challenges, Meridian Retail Solutions proposes the implementation of the Enterprise Decision Intelligence Platform (EDIP), a centralized analytics solution that consolidates enterprise data, automates reporting, and delivers interactive dashboards to support data-driven decision-making.

3.Business Problem

Meridian Retail Solutions currently relies on multiple independent operational systems to manage business activities. Sales transactions, customer information, inventory records, payments, and customer reviews are stored in separate systems, requiring business users to manually collect and consolidate data before preparing reports.

This fragmented reporting process creates several business challenges:

- Executive reports require significant manual effort and time.

- Business data is inconsistent across departments.

- Decision-making is delayed due to slow report preparation.

- Performance trends are difficult to identify across regions and product categories.

- Customer satisfaction issues are not monitored through a centralized reporting system.

- Management lacks a single source of truth for enterprise reporting.

As a result, executives cannot efficiently monitor business performance or respond quickly to changing business conditions.

4.Business Objectives

The Enterprise Decision Intelligence Platform (EDIP) aims to achieve the following business objectives:

- Consolidate enterprise data from multiple business domains into a centralized analytics platform.

- Improve data quality through validation, cleansing, and standardization.

- Automate data preparation and reporting processes to reduce manual effort.

- Enable interactive reporting for executives and business users.

- Provide standardized KPIs across departments.

- Support statistical analysis to identify business trends and customer behavior.

- Integrate external API data where applicable to enrich business analysis.

- Deliver AI-assisted executive summaries and business recommendations.

- Establish a single source of truth for enterprise-wide reporting and decision-making.

5.Project Scope

### In Scope

- Sales analytics

- Customer analytics

- Product performance analysis

- Payment and revenue reporting

- Customer review analysis

- Geographic sales analysis

- KPI dashboard development

- Data cleaning and validation

- SQL database implementation

- Power BI dashboards

- API integration

- Statistical analysis

- Business documentation

### Out of Scope

- Machine Learning models

- Real-time streaming analytics

- Mobile application development

- ERP system development

- Production cloud deployment

- User authentication and authorization development

## 6.Stakeholder Matrix

Stakeholder; Role; Responsibilities; Business Needs. Chief Executive Officer (CEO); Executive Sponsor; Monitor overall business performance; Enterprise KPI dashboard, revenue trends, executive summary. Chief Financial Officer (CFO); Finance Head; Monitor revenue, payments and profitability; Financial KPIs, payment analysis, revenue reports. Chief Operating Officer (COO); Operations Head; Improve operational efficiency; Order fulfillment, delivery performance, regional operations. Chief Marketing Officer (CMO); Marketing Head; Evaluate campaign performance and customer acquisition; Customer insights, sales trends, marketing performance. Business Analysts; Data Consumers; Analyze business performance and prepare reports; Interactive dashboards, drill-down reports, KPI analysis. Regional Managers; Regional Operations; Monitor regional performance; State-wise sales, customer satisfaction, operational metrics. Customer Support Manager; Service Management; Improve customer satisfaction; Customer reviews, complaint trends, service quality. Procurement Manager; Supply Chain; Monitor supplier performance; Product availability, seller performance, inventory insights..

# 7.Current Business Process (AS-IS)

## Purpose

Describe how reporting works today before EDIP is implemented.

### Content

Currently, business data is maintained independently by different departments. Sales, customer, payment, product, and review information are stored in separate operational systems without centralized reporting.

Business analysts manually extract data from multiple sources, clean and consolidate the information using spreadsheets, and prepare reports for management. This manual process is time-consuming, prone to errors, and results in inconsistent KPI calculations across departments.

Due to the lack of integrated analytics, executives experience delays in accessing business insights, making it difficult to identify revenue trends, customer satisfaction issues, operational bottlenecks, and regional performance.

Proposed Business Process

The Enterprise Decision Intelligence Platform (EDIP) will consolidate enterprise data from multiple business domains into a centralized analytics repository.

Data will be extracted from operational sources, validated, cleaned, and transformed before being stored in a structured SQL database. Automated reporting processes will provide standardized KPIs and interactive dashboards through Power BI.

Executives and business users will be able to monitor real-time business performance using centralized dashboards, reducing manual effort and enabling faster, data-driven decision-making.

# 8.Business Benefits

Implementation of EDIP is expected to provide the following business benefits:

- Reduce manual reporting effort through automated data preparation.

- Improve reporting accuracy by implementing standardized KPI calculations.

- Provide a centralized view of enterprise performance.

- Enable faster executive decision-making.

- Improve visibility into customer behaviour and sales trends.

- Support operational monitoring across departments.

- Increase business transparency through interactive dashboards.

- Enhance collaboration between business functions using a common reporting platform.

9.Functional Requirements

9.1Data Integration Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-001 | The system shall import customer data from the source dataset. | High |
| FR-002 | The system shall import order data from the source dataset. | High |
| FR-003 | The system shall import order item data from the source dataset. | High |
| FR-004 | The system shall import payment data from the source dataset. | High |
| FR-005 | The system shall import product data from the source dataset. | High |
| FR-006 | The system shall import seller data from the source dataset. | High |
| FR-007 | The system shall import customer review data from the source dataset. | High |
| FR-008 | The system shall import geolocation data from the source dataset. | Medium |

9.2 Data Quality Requirements

ID; Requirement; Priority. FR-009; The system shall identify duplicate records.; High. FR-010; The system shall identify missing values.; High. FR-011; The system shall validate data types before loading.; High. FR-012; The system shall standardize column names and formats.; High. FR-013; The system shall validate primary and foreign key relationships.; High. FR-014; The system shall generate a data quality summary report.; Medium.

9.3 ETL Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-015 | The system shall clean raw data before analysis. | High |
| FR-016 | The system shall transform data into an analysis-ready format. | High |
| FR-017 | The system shall create derived business columns such as Year, Month and Quarter. | High |
| FR-018 | The system shall export processed datasets for SQL loading. | High |

9.4 SQL Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-019 | The system shall store processed data in SQL Server tables. | High |
| FR-020 | The system shall support joins between enterprise datasets. | High |
| FR-021 | The system shall calculate business KPIs using SQL queries. | High |
| FR-022 | The system shall support analytical queries using CTEs and window functions. | Medium |
| FR-023 | The system shall create reusable SQL views for reporting. | Medium |

9.5 API Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-024 | The system shall retrieve external data using REST APIs. | Medium |
| FR-025 | The system shall merge API data with enterprise data where applicable. | Medium |
| FR-026 | The system shall validate API responses before processing. | Medium |

9.6 Dashboard Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-027 | The system shall provide an Executive Dashboard. | High |
| FR-028 | The system shall provide a Sales Dashboard. | High |
| FR-029 | The system shall provide a Customer Dashboard. | High |
| FR-030 | The system shall provide a Finance Dashboard. | High |
| FR-031 | The system shall support filtering by date, product category, seller and region. | High |
| FR-032 | The system shall display KPI cards for executive reporting. | High |

9.7 Reporting Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-033 | The system shall generate standardized KPI reports. | High |
| FR-034 | The system shall provide monthly sales trend reports. | High |
| FR-035 | The system shall provide customer performance reports. | Medium |
| FR-036 | The system shall provide product performance reports. | High |
| FR-037 | The system shall provide seller performance reports. | Medium |

9.8 AI Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-038 | The system shall generate AI-assisted executive summaries using the Gemini API. | Medium |
| FR-039 | The system shall generate business recommendations based on dashboard insights. | Medium |

9.9 Security & Access Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-040 | The system shall provide read-only access for business users. | Low |
| FR-041 | The system shall maintain data integrity during processing. | High |

10.Non-Functional Requirements (NFR)

10.1 Performance

| ID | Requirement |
| --- | --- |
| NFR-001 | The system should load dashboards within 10 seconds under normal conditions. |
| NFR-002 | The system should process the complete dataset without data loss. |
| NFR-003 | The system should support efficient filtering and drill-down analysis. |

10.2 Reliability

| ID | Requirement |
| --- | --- |
| NFR-004 | The system should maintain data consistency across reports. |
| NFR-005 | The system should validate data before loading into SQL Server. |

10.3 Usability

| ID | Requirement |
| --- | --- |
| NFR-006 | Dashboards should be intuitive and easy to use. |
| NFR-007 | Business users should be able to filter reports without technical knowledge. |

10.4 Security

| ID | Requirement |
| --- | --- |
| NFR-008 | Data should be protected from unauthorized modification. |
| NFR-009 | Only authorized users should access business reports. (Conceptual requirement for the project.) |

10.5 Maintainability

| ID | Requirement |
| --- | --- |
| NFR-010 | Python scripts should be modular and well documented. |
| NFR-011 | SQL scripts should follow consistent naming conventions. |
| NFR-012 | Power BI reports should use standardized measures and naming conventions. |

11. Business Rules

| Rule ID | Business Rule |
| --- | --- |
| BR-001 | Every order must belong to one customer. |
| BR-002 | Every payment must correspond to an existing order. |
| BR-003 | Product revenue equals Quantity × Unit Price. |
| BR-004 | Customer reviews are linked to completed orders only. |
| BR-005 | Product categories must use standardized category names. |
| BR-006 | Order dates must occur before or on the delivery date. |
| BR-007 | Records with missing primary keys will be excluded from analysis. |
| BR-008 | Duplicate records must be identified during data validation. |

# 12. Assumptions

These are conditions we assume to be true for the project.

- The Olist dataset accurately represents enterprise retail operations.

- All source CSV files are available before ETL begins.

- External APIs remain accessible during development.

- Business users have access to Power BI reports.

- SQL Server is available for storing processed data.

- Required software (Python, SQL Server, Power BI Desktop) is installed.

# 13. Constraints

These are limitations within which the project will be completed.

- The project uses a publicly available dataset.

- Some business information is simulated because this is a portfolio project.

- API usage may be limited by rate limits or availability.

- The project is developed by a single analyst.

- The implementation is designed for demonstration purposes and not production deployment.

# 14. Risks

Every project has risks. We identify them along with mitigation plans.

| Risk ID | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| R-001 | Poor data quality | High | Perform data validation and cleaning. |
| R-002 | Missing values | Medium | Apply appropriate handling techniques and document assumptions. |
| R-003 | API unavailability | Medium | Use cached responses or continue analysis without API enrichment. |
| R-004 | Data relationship issues | High | Validate primary and foreign key relationships before analysis. |
| R-005 | Scope expansion | Medium | Follow the approved project scope and roadmap. |

# 15. Success Metrics

| Metric | Target |
| --- | --- |
| Data Quality | 100% validation of imported datasets |
| Reporting Time | Reduce manual reporting effort through automation |
| Dashboard Performance | Reports load within 10 seconds under normal conditions |
| Data Accuracy | KPI calculations validated against source data |
| Business Coverage | Sales, Customers, Products, Payments, Reviews, Sellers and Geography included |
| Documentation | All planned project documents completed |
| User Experience | Interactive dashboards with drill-down and filtering capabilities |

# 16. User Stories

## Purpose

User Stories describe what each stakeholder wants from EDIP. These will later help us design dashboards and validate the project.

User Stories

| User Story ID | User Story | Priority |
| --- | --- | --- |
| US-001 | As a CEO, I want to view overall business performance so that I can make strategic decisions quickly. | High |
| US-002 | As a CFO, I want to analyze revenue, payments, and sales trends so that I can monitor financial performance. | High |
| US-003 | As a COO, I want to monitor operational performance across regions so that I can improve efficiency. | High |
| US-004 | As a CMO, I want to analyze customer purchasing trends so that I can improve marketing strategies. | High |
| US-005 | As a Business Analyst, I want to drill down into sales data so that I can identify business opportunities. | High |
| US-006 | As a Regional Manager, I want to compare sales across locations so that I can monitor regional performance. | Medium |
| US-007 | As a Customer Support Manager, I want to analyze customer reviews so that I can improve customer satisfaction. | Medium |
| US-008 | As a Procurement Manager, I want to evaluate seller performance so that I can improve procurement decisions. | Medium |

# 17. Acceptance Criteria

| Requirement ID | Acceptance Criteria |
| --- | --- |
| FR-001 | Customer data is successfully imported into the system. |
| FR-009 | Duplicate records are identified and reported. |
| FR-015 | Raw data is cleaned before analysis. |
| FR-019 | Processed datasets are successfully loaded into SQL Server. |
| FR-024 | External API data is successfully retrieved and integrated. |
| FR-027 | Executive dashboard displays all required KPIs. |
| FR-028 | Sales dashboard supports interactive filtering. |
| FR-032 | KPI cards calculate values accurately. |
| FR-038 | AI-generated executive summaries are produced successfully. |

# 18. Business KPIs

Sales KPIs

- Total Revenue

- Total Orders

- Average Order Value (AOV)

- Monthly Sales Growth

- Revenue by Product Category

Customer KPIs

- Total Customers

- Repeat Customer Rate

- Customer Satisfaction Score

- Average Review Score

- Customer Retention Rate (if applicable to the dataset)

Operations KPIs

- Orders Delivered

- Average Delivery Time

- Orders by Region

- Seller Performance

Finance KPIs

- Total Payment Value

- Payment Method Distribution

- Revenue by State

- Revenue by Seller

19. Glossary

| Term | Definition |
| --- | --- |
| API | Application Programming Interface |
| BRD | Business Requirements Document |
| FRD | Functional Requirements Document |
| KPI | Key Performance Indicator |
| ETL | Extract, Transform, Load |
| CRM | Customer Relationship Management |
| ERP | Enterprise Resource Planning |
| SQL | Structured Query Language |
| EDIP | Enterprise Decision Intelligence Platform |
| Term | Definition |
| API | Application Programming Interface |
| BRD | Business Requirements Document |
| FRD | Functional Requirements Document |
| KPI | Key Performance Indicator |
| ETL | Extract, Transform, Load |
| CRM | Customer Relationship Management |
| ERP | Enterprise Resource Planning |
| SQL | Structured Query Language |
| EDIP | Enterprise Decision Intelligence Platform |

# 20. Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | TBD | — | — |
| Business Owner | TBD | — | — |
| Data Analyst | Yashwant Manhas | Yashwant | 07-07-2026 |